DAANSETU

Donation Management Platform

Product Requirements Document (PRD)

Version 2.0 - Execution Ready

Designed for 2-Developer Parallel Development

Created: April 2026

# 1. Executive Summary

DaanSetu is a comprehensive MERN-stack donation management platform designed to bridge the gap between individual donors and NGOs/charitable organizations.

### Key Highlights:

- Complete end-to-end donation workflow

- Dual-sided platform for Donors and Organizations

- AI-powered recommendation engine

- Real-time notifications for all stakeholders

- Transparent analytics & impact tracking

- Secure, scalable MERN architecture

- Designed for 2 developers working in parallel

# 2. Product Overview

## 2.1 Vision

To democratize charitable giving by creating a transparent, trustworthy, and intelligent platform where donors can discover organizations and track impact.

## 2.2 Problem Statement

- Donors lack visibility into legitimate organizations

- NGOs struggle to reach potential donors

- Lack of transparency in donation tracking

- No centralized platform for donation management

## 2.3 Tech Stack

Frontend: React.js

Backend: Node.js, Express.js

Database: MongoDB

Authentication: JWT, bcrypt

AI: OpenAI API

# 3. Objectives & Goals

## 3.1 Primary Objectives

- Establish a centralized donation platform

- Enable transparent donation tracking

- Implement secure authentication

- Provide AI-driven recommendations

- Deliver real-time notifications

- Enable comprehensive analytics

# 4. Feature Breakdown

## 4.1 Module 1 (M1): Authentication & Donations

### Authentication Features:

- User Registration with role selection

- Email Verification (token-based)

- Secure Login with JWT

- Password Reset Flow

- Profile Management

### Donation Features:

- Create Donation Campaigns

- Donation Listing & Search/Filter

- Donation Detail View

- Donation Request System

- Status Lifecycle Management

- Image Upload Support

- Donation History & Tracking

## 4.2 Module 2 (M2): Organization, Notifications & AI

### Organization Features:

- Organization Registration & Verification

- Organization Profile Management

- Team Member Management

- Organization Dashboard with KPIs

### Notification Features:

- Notification Triggers for events

- In-app Notification Center

- Notification Preferences Management

### AI & Analytics Features:

- AI Recommendation Engine

- Analytics Data Aggregation

- Donation Trends & Insights

- Impact Heatmaps & Charts

# 5. Functional Requirements

## 5.1 Authentication Requirements

- System shall allow users to register with Email, Password, Full Name

- System shall require role selection: Donor or Organization

- System shall validate all input fields

- System shall send email verification link after registration

- System shall store password as hashed (bcrypt)

- System shall not activate account until email is verified

## 5.2 Donation Requirements

- System shall allow donors to create donation campaigns

- System shall require: Title, Description, Target Amount, Category, Images

- System shall auto-assign donation status as DRAFT

- System shall associate donation with logged-in donor

- System shall validate target amount (positive number)

## 5.3 Organization Requirements

- System shall allow organization registration

- System shall auto-assign verification status as PENDING

- System shall allow admin to verify organizations

- System shall display organization dashboard with KPIs

- System shall allow team member management

# 6. Non-Functional Requirements

## 6.1 Performance

- All API responses shall return within 500ms (p95)

- Page load time shall be under 3 seconds

- Support minimum 1000 concurrent users

- Database queries shall use indexes

- Implement caching for frequently accessed data

## 6.2 Security

- All passwords hashed using bcrypt (min 10 rounds)

- JWT tokens signed and verified

- HTTPS/TLS for all communications

- Input validation and sanitization

- Rate limiting: 100 req/min per IP

- CORS configured properly

# 7. Database Design

## 7.1 Collections

### Users Collection

- _id: ObjectId unique identifier

- email: String (unique, indexed)

- password: String (hashed)

- fullName: String

- role: Enum (DONOR, ORGANIZATION)

- profilePicture: String (S3 URL)

- isEmailVerified: Boolean

- createdAt: Date

- updatedAt: Date

### Organizations Collection

- _id: ObjectId

- orgName: String (indexed)

- email: String (unique)

- registrationNumber: String (unique)

- verificationStatus: Enum (PENDING, VERIFIED, REJECTED)

- adminId: ObjectId reference

- teamMembers: Array of member objects

- createdAt: Date

### Donations Collection

- _id: ObjectId

- title: String (indexed)

- description: String

- category: String

- targetAmount: Number

- collectedAmount: Number

- createdBy: ObjectId reference

- status: Enum (DRAFT, PUBLISHED, APPROVED, COMPLETED)

- images: Array of image URLs

- contributors: Array of contributor objects

- createdAt: Date

# 8. API Design - Complete Endpoints

Standard Response: { success: boolean, message: string, data: object }

## 8.1 Authentication APIs

### POST /api/auth/register

Register new user

Body: { email, password, fullName, role }

Response: { success, message, data: { userId, email } }

Status: 201 (Created), 400 (Bad Request), 409 (Email exists)

### POST /api/auth/login

Authenticate user and return JWT

Body: { email, password }

Response: { success, message, data: { token, user } }

Status: 200 (OK), 401 (Unauthorized)

### POST /api/auth/verify-email

Verify email with token

Query: token

Status: 200, 400, 401

### POST /api/auth/forgot-password

Initiate password reset

Body: { email }

Status: 200, 404

### POST /api/auth/reset-password

Reset password with token

Body: { token, password }

Status: 200, 400, 401

## 8.2 Donation APIs

### POST /api/donations

Create new donation campaign

Body: { title, description, category, targetAmount, endDate }

Response: { success, message, data: { donationId, status: DRAFT } }

Status: 201, 400, 401

### GET /api/donations

List all donations with filtering

Query: status, category, skip, limit, search

Status: 200, 400

### GET /api/donations/:id

Get donation detail

Status: 200, 404

### PUT /api/donations/:id

Update donation (DRAFT only)

Status: 200, 400, 403, 404

### POST /api/donations/:id/publish

Publish donation (DRAFT → PUBLISHED)

Status: 200, 400, 403

## 8.3 Organization APIs

### POST /api/organizations

Register new organization

Body: { orgName, email, phone, address, registrationNumber, description }

Status: 201, 400, 409

### GET /api/organizations

List all organizations

Query: verificationStatus, category, skip, limit

Status: 200

### GET /api/organizations/:id

Get organization detail

Status: 200, 404

### GET /api/organizations/:id/dashboard

Get organization KPIs

Response: { totalDonations, totalAmount, activeCampaigns }

Status: 200, 401, 403

# 9. Developer Task Division

## 9.1 Developer A: Backend Focus

### M1A: Authentication Backend

- A1.1: Set up Express server, routes, middleware

- A1.2: Implement User schema and MongoDB

- A1.3: Build registration endpoint with email verification

- A1.4: Build login endpoint with JWT

- A1.5: Build email verification endpoint

- A1.6: Build password reset flow

- A1.7: Build profile management endpoints

- A1.8: Implement JWT middleware

- A1.9: Unit test all auth endpoints

### M1B: Donations Backend

- A2.1: Implement Donation schema

- A2.2: Build create donation endpoint

- A2.3: Build list donations endpoint

- A2.4: Build donation detail endpoint

- A2.5: Build update donation endpoint

- A2.6: Build publish donation endpoint

- A2.7: Build image upload handler (Multer + S3)

- A2.8: Build delete donation endpoint

- A2.9: Implement status lifecycle management

- A2.10: Unit test all donation endpoints

## 9.2 Developer B: Frontend Focus

### M1A: Authentication Frontend

- B1.1: Set up React project, routing, state management

- B1.2: Build Login page component

- B1.3: Build Register page component

- B1.4: Build Email Verification page

- B1.5: Build Forgot Password page

- B1.6: Build Reset Password page

- B1.7: Build Profile page component

- B1.8: Integrate auth APIs with login/register

- B1.9: Implement JWT token storage and refresh

- B1.10: Build protected route wrapper

- B1.11: Component testing for auth pages

### M1B: Donations Frontend

- B2.1: Build Donation Listing page with filters

- B2.2: Build Donation Detail page

- B2.3: Build Create Donation form page

- B2.4: Build Donation Request Inbox page

- B2.5: Build Status Tracker component

- B2.6: Implement image upload component

- B2.7: Integrate all donation APIs

- B2.8: Build search and filter UI

- B2.9: Component testing for donation pages

# 10. Implementation Timeline

## 10.1 8-Week Sprint Plan

### Phase 1: Foundation (Week 1-2)

- Developer A: Authentication backend

- Developer B: Auth UI (Login, Register, Email Verification)

- Deliverable: Auth module with API-UI integration

### Phase 2: Core Features (Week 3-4)

- Developer A: Donation backend (CRUD, requests, status)

- Developer B: Donation UI (List, Detail, Create)

- Deliverable: Complete donation workflow

### Phase 3: Organization & Notifications (Week 5-6)

- Developer A: Organization backend, Notifications APIs

- Developer B: Organization UI, Notification Center

- Deliverable: Organization management + Notifications

### Phase 4: AI & Polish (Week 7)

- Developer A: AI recommendation engine, Analytics

- Developer B: Charts, Heatmaps, Recommendations UI

- Deliverable: Analytics & AI features

### Phase 5: Testing & Deployment (Week 8)

- Both: Integration testing, bug fixes, optimization

- Deployment to staging environment

- Deliverable: Production-ready system

# 11. Success Criteria & Metrics

## 11.1 Functional Success Criteria

### Must Have (MVP):

- User registration and email verification working

- Secure login with JWT tokens

- Password reset functionality

- Donor can create and publish donation campaigns

- Organization can register and get verified

- Organization can request donations

- Donation status tracking (full lifecycle)

- In-app notifications for all events

- All APIs tested and working

- UI responsive on mobile, tablet, desktop

### Should Have (High Priority):

- Image upload for donations

- Donation filtering and search

- Organization dashboard with KPIs

- Basic analytics and charts

- Team member management

## 11.2 Non-Functional Success Criteria

### Performance:

- API response time < 500ms (p95)

- Page load time < 3 seconds

- Support 1000+ concurrent users

### Security:

- All passwords hashed with bcrypt

- JWT tokens properly signed

- HTTPS for all communications

- Input validation on all endpoints

- Rate limiting active

# 12. Conclusion

This PRD provides a comprehensive, execution-ready blueprint for DaanSetu with:

- Complete feature specifications with detailed requirements

- 40+ API endpoints defined with request/response contracts

- Database schema with relationships and indexes

- Modular architecture enabling parallel 2-developer development

- Clear task division with minimal dependencies

- Security, error handling, and edge case coverage

- 8-week implementation timeline

- Success criteria and launch checklist

_______________________________________________

PRD Version 2.0 - Execution Ready

Generated: April 2026

Designed for 2-Developer Parallel Development with Modular Architecture